# Minutes

Group – 27: Healthy Eating
Date: 25/02/2026 @ 16:30
Location: Online Teams Call

## Purpose

- Review Personas, User Stories, & Acceptance

- Share Scope Document

- Prepare for Product Owner Meeting

- Implementation Plan

## Attendance

Ben Morgan, Bakarina Kebe, Alex Blake, David Huang

## Issues Covered

- Personas, User Stories & Acceptance – Describe what app should be doing, main goals, pain points to remove

  - User registration, food diary, nutritional feedback

  - Professionals communication with clients

  - Aim for extra so plan

- Scope Document – Share live doc with team, add everyone’s thoughts and ideas

- Questions for Product Owner – What to aim for, what tools can we use, recommended tools, meeting afterwards

- Implementation Plan – Python vs Kotlin, tools to use, who is good at what, do this after scope

## Decisions Made

- Scope document will be shared with team

  - People can add what should and shouldn’t be included

  - Key list of primary goals and secondary goals for further development

- Core requirements finalised for Friday

  - Defined in scope document – 3-5 essential goals for the app

- Team will prepare questions for product owner meeting on Friday

  - Each member has a list of questions regarding product owner wants, recommendations for tools, etc.

## Responsibilities

- Everyone – Determine core requirements

- Everyone – Determine extra requirements

- Everyone – Share scope and add thoughts

- Everyone – Prepare questions for Friday

## Updates from Previous

- Personas

- User Stories

- Acceptance Criteria

## Unresolved Issues

- Python vs Kotlin decision pending

- Wireframes and programming languages (after Friday)

## Date of Next Meeting

- Friday product owner meeting (Friday 27/02/26)